Project Planning Phase

(Product Backlog, Sprint Planning, Stories, Story points)

| Date | 2-1-2026 |
| --- | --- |
| Team ID |  |
| Project Name | TheBookStop – Online Bookstore Platform |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation

Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication | USN-1 | As a user, I can sign up and log in securely. | 3 | High | — |
|  |  | USN-2 | As a user, I can reset my password. | 2 | Medium | — |
| Sprint-2 | Book Browsing & Management | USN-3 | As a user, I can browse and search books. | 2 | High | — |
| Sprint-3 | Cart & Order Management | USN-4 | As a user, I can add books to my cart. | 3 | High | — |
|  |  | USN-5 | As a user, I can place an order successfully. | 2 | High | — |
|  |  | USN-6 | As a user, I can track my orders. | 2 | Medium | — |
| Sprint-4 | Payments & Reviews | USN-7 | As a user, I can make secure payments. | 3 | High | — |
|  |  | USN-8 | As a user, I can submit reviews after purchase. | 2 | Medium | — |
|  |  | USN-9 | As a user, I can change my account password. | 2 | Medium | — |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 3 Days | 15 Dec 2025 | 17 Dec 2025 | 20 | 17 Dec 2025 |
| Sprint-2 | 20 | 3 Days | 18 Dec 2025 | 20 Dec 2025 | 20 | 20 Dec 2025 |
| Sprint-3 | 20 | 3 Days | 21 Dec 2025 | 23 Dec 2025 | 20 | 23 Dec 2025 |
| Sprint-4 | 20 | 2 Days | 24 Dec 2025 | 25 Dec 2025 | 20 | 25 Dec 2025 |

Summary

This project planning phase ensures a structured and time-bound development process for TheBookStop. The sprint-based approach enables:

- Incremental feature delivery

- Continuous testing and validation

- Clear progress tracking

- Efficient collaboration among team members

The planned timeline ensures project completion within the defined window while maintaining quality and stability.